## Slide 1: IT Apps Team Meeting 10/18/2019

## Slide 2: Week ending : 10/18/2019 Lead Name : Deepa
No | Project/Support Issue | Date | Customer | Severity | Status | Comments
1. | CVMI Aging Report | 10/18/2019 | Customer Experience | Medium | In Progress | - Made all the necessary changes to the report and communicated to business - Business validated the data and confirmed to move to production.
2. | Commodity Manager | 10/18/2019 | Customer Experience | Medium | In Progress | - Had meeting with Darin, Bob Malley, Jon Lai - Created the Business Requirement document.
3. | E$O Report | 10/18/2019 | Customer Experience | High | In Progress | Waiting on business to validate and get back to us for further changes/ move to production.
4. | ASN Report | 10/18/2019 | Customer Experience | High | In Progress | Business tested and confirmed everything looks good Waiting on them to confirm IT to move to production.
5. | FTZ | 10/18/2019 | Customer Experience | High | In Progress | - After the approval the development will start.

## Slide 3: Week Ending : 10/18/19 Lead Name : Ashok
No. | Project/Support Issue | Customer | Severity | Status | Comments
1 | GRC Controls and Conflicts | Governance | High | In Progress | Detailed analysis to find out the root cause for why conflicts are arising + document preparation
2 | Oracle Cloud | SCM | Medium | In Progress | Interactions with Oracle
3 | Lot Decoding | Stacks Planning/Mfg. | Medium | Completed | Meetings with Praveen
3 | Production Support | SCM | High | Completed | Support related to SCM area

## Slide 4: Week ending : 10/18/19 Lead Name : Raj
No | Project/Support Issue | Status | Comments
1 | Field Service | Open | Key Accomplishments For Sprint 1 Sprint 1 deliverables testing is complete Enhancements will be picked up in next sprint/s. SCADA Integration – Tech Team working on integration points Integrations with Oracle – work in progress on schedule Key Next Steps For Sprint 2 Started on business interaction and development actions for Sprint 2 Will gather pace once in coming days There has been a slight delay in Sprint 2 business requirements and design Team needs to recover lost time else it can impact Sprint schedule

## Slide 5: Week ending : 10/18/19 Lead Name : Preya
No | Project/Support Issue | Status | Comments
1 | RICC – Sprint | Closed | Sprint changes deployed to production
2 | RICC – Support | Open | Dev1 and UAT1 refresh from production. Working on pushing RTRs, RDTs and Case Validations to Dev1. Worked on other support related tasks.
3 | Field Service | Open | Attending Sprint2 requirement gathering meetings. Discussion about how to handle MOP with WO and Case Action.

## Slide 6: Week ending : 10/18/19 Resource Name : Praveen
No | Project/Support Issue | Date | Customer | Severity | Status | Comments
1 | Cell Work Order creation enhancement for new Part Number for China tariff | 10/18 | Planning | Medium | Migrated to PROD | 
2 | Mongoose Fall-out WIP Automation Project | 10/18 | Planning | Medium | Post Prod Support | 
3 | Costing Reports in Excel | 10/18 | Costing | Medium | Business testing | 
4 | MES Keeylocko Project | 10/18 | Mfg | Medium | Development to continue | 
5 | Automation of Material transfers from Svstacks | 10/18 | Planning / Mfg | Medium | Requirement Gathering | 
6 | MRF Automation | 10/18 | Planning | Medium | Requirement Gathering | 
7 | Production Support | 10/18 | Planning / Costing / Mfg | Medium |  | 
8 | IT Security Training | 10/18 |  | Medium | Completed | 

## Slide 7: Week ending : 10/18/19 Lead Name : Suresh
No | Project/Support Issue | Customer | Severity | Status | Comments
1 | Working on modifications of Receipt forecast report for TPC | Purchasing |  | Development | Include the CVMI logic
2 | Working on the Freight report | Purchasing |  | Development | 
3 | Price list Upload tool | SCM |  | Requirements | Gathering Requirements. Engage Harish team

## Slide 8: Week ending : 09/06/19 Lead Name : Anil
No | Project/Support Issue | Status | Comments
1 | Field Service | In Progress | Sprint 2 requirement gathering sessions.
2 | Field Service | In Progress | SCADA – Salesforce Integration Unit testing in dev3 for sprint 2

## Slide 9: Week ending : 10/18/19 Lead Name : Ratna
No | Project/Support Issue | Status | Comments
1 | Field Service | Open | Completed Sprint 1 deliverables. Enhancements will be handled in subsequent sprint(s). Sprint 2 development start delayed due to pending business requirements. Created new instance for DevOps team with new test accounts. Participated in discussions with Slack on the Field Service requirements. Slack to provide a demo next week to Field Service team.
2 | Field Service - Integrations | Open | Oracle Salesforce integration: Team waiting on finalized field list. SCADA Salesforce Integration: ASM Alarm and PM Integration completed and available for testing. CDW Integration: Had discussions with Kalpana on Impact Analysis Finance Report: Had discussions with M Raja on the service data that Finance needs for reporting purpose.
3 | RICC & Oracle Field Service Support | Open | Deployed Sprint changes to Production. Worked on support related tasks.

## Slide 10: STACK MES
No | Project/Support Issue | Customer | Severity | Status | Comments
1 | R&O – DC | Stack Mfg. | Medium | Open | Will start after Col as Inventory
2 | Column as Inventory – DC | Stack Mfg. | Medium | Open | Working on Kitting and Cart Validation
3* | Testing of Phase 2 – Priority 3 -DC | Stack Mfg. | Medium | Open | Rolling out this week with customization platform.
5* | Keeylocko -DC |  | High | OPEN | Keith is testing the Cell.
6* | Oracle WO for keeylocko |  |  |  | First round feedback from Planning.
7* | Query App - RA |  |  |  | Issue due to security. Working on developing a web version
LT | Supporting MES Issues – DC |  |  |  | Identify Bugs, report , and then test the resolutions provided by 42Q.
Week ending : 10/18/19
Lead: Raajan/De

## Slide 11
No | Project/Support Issue | Customer | Severity | Status | Comments
1 | X-Author applications | SFDC/Apttus | High |  | Development for PPA Customer XAE application Macros Updating PPA Financial model Discovery Session for Managed Services model
2 | DQI – 3rd Sprint | SFDC | High | Working | Updating templates for CLM Updating excel applications post Country/State picklist enabled in production Identifying unused page layouts Removed un-used page layouts from Accounts & Opportunities
3 | WBS X-Author application | SFDC/Apttus | High | Open | Updating Contract budget records – Data Load, Updating X-Author application Updating Salesforce Support task
4 | X-Author Presto | SFDC/Apttus | High | In UAT | Installed X-Author Presto License in UAT Created test application for Presto, on Opportunity object
Week ending : 10/18/19 Name : Pranav Sharma

## Slide 12: Week ending : 10/18/19 Lead Name : Madhavi
No | Project/Support Issue | Customer | Sev | Status | Comments
1 | Install Dashboard transition from Qlikview to Tableau | Finance | Medium | In progress | Meetings with Finance and CIG team
2 | Site Address & Status Cleanup | Sales | Medium | In Progress | Discussions with Sales and CIG. Might need Shared Services help here
3 | Security training | IT | Medium | Complete | 

## Slide 13: Week ending : 18/Oct/19 Lead Name : Todd
Project/Support Issue | Start | Comments
Configuration Management | 4/9 | 8/30: Abandoned puppet until AWS is ready due repeated technical issues. Switch to setting up icinga server for monitoring applications 9/6: Icinga Directory setup. Setting up basic monitoring tests with known test servers
Team Staffing | 5/1 | 8/16: No candidates in queue 9/20: Phone screen interviews next week 9/27: coding interview Monday then phone interviews with candidate 10/18: Interviews with Sundar on Monday with directors/execs
CSIP | 8/23 | 10/11: ATS may not be adequate in current form to pass test. Met with Natasha to review tests. 10/18: Tentative decision to switch to hardware solution using Bangalore Eng. Software on hold.
Transition |  | Review projects to determine if can be built and documented enough to be supported.

## Slide 14: Week ending : 10/18/19 Lead Name : Uday
No | Project/Support Issue | Date | Customer | Severity | Status | Comments
1 | Local APC SMU Config Tool | 10/18/19 | IT Apps-IA | Medium | Open | FBL failure detection – Met with Hari, updated FBL report script. Meeting next week to go over Yuma logic. Shared FBL flagging .
2 | Ignition 8.0 SDK Code changes | 10/18/19 | IT Apps-IA | High | Open | Upgraded Ignition, imported projects, modules. Fixed configuration parameters to allow running unsigned modules, and fixing runtime errors. Testing in progress.
3 | Alarm Email alert to Customer | 10/18/19 | CE | High | Hold | Updated code to include BCC, waiting on approval to deploy the change.
4 | Support Issues | 10/18/19 | RMCC/NPI/FS | High | Closed | Contractor Interviews ABS BMS data scripts deployed to more sites and fixed FTP errors for Power Secure. GTG at DE setup. AT&T meter data issues. Icinga – Server/SMU port mapping for configuration. InfluxDB testing – Ran tests to parse and normalize mACZ data files into Influx. Tested Go Client code.

## Slide 15: Week ending : 10/18/2019 Lead Name : Jeff
No | Project/Support Issue | Date | Customer | Severity | Status | Comments
1 | SCADA Salesforce Integration | 9/9/2019 | FS | High | In Progress | Update SCADA Display salesforce case # Allow manual salesforce case creation ASM alarm  Salesforce integration
2 | Customer Portal – Kiosk issues | 10/15/2019 | Customer Experience | High | Complete | Site froze after leaving open for few hours, reported by PJ Fixed memory leak.
3 | Customer Portal – external API | 10/10/2019 | Customer Experience | Medium | In Progress | Extract Bloomconnect data through an API Only one API endpoint (for now)
4 | Webview – YSI in site summary | 10/17/2019 | Customer Experience | Medium | In Progress | Summary screen shows too low TMO for YSI sites. YSI values need to be added to output.

## Slide 16
No | Project/Support Issue | Customer | Sev | Status | Comments
1 | Salesforce Support. - Maintenance requests. Apttus Support. | SFDC/Apttus | Medium | Open | - Sprint changes: In-Development.
2. | Salesforce Data Quality Project | Sales | High | Open | Account, opportunity, Contacts Fields clean up: In-Progress.
3. | Hub Spot – Salesforce Integration | Marketing | Medium | Open | - Working with Sam on Integration.
4. | Customer Reference Program (CRP) request from BloomWorks. New request to record customer conversations with business teams. | Customer Experience | Medium | Open | In UAT – Testing in progress. Not started.
Week ending : 10/18/19 Lead Name : Srini

## Slide 17: Week ending : 10/18/2019 Lead Name : Suresh K
No | Project / Support Issue | Customer | Sev | Status | Comments
1 | Oracle Support | Finance | Medium | Open | WBS Structure Changes- Query Changes to show in Qlikview GRC Control – Working on GL Menu and Function Listing and Separation based on Setup, Manager and User Business Functions. Workday to Oracle integration for Korea Employees APTB and GL Variance Debug - Completed Managed Services – Reporting Needs (Meeting with Tanvi and Ly Degai) – In Development Remittance Email (ACH) – Not to execute immediately after PPR and Make it manual Execution. In UAT Bloom Expense Report Details – No Progress this week
 |  |  |  | On-Going | Workday to Oracle, monitor the integration and working with workday to fix those errors – On Going
2. | EPBCS | FP&A | Medium | Open | No Activities this week

## Slide 18: Week ending : 10/18/19 Lead Name : Nitish
No | Project/Support Issue | Date | Customer | Severity | Status | Comments
1 | TPC Project Support - RAPA | 03/08/19 | Ops/Eng | High | In Progress | 10/18: Price list upload functionality. Initial meeting to gather requirements. – Greg/Jon 2. Finalize GUI requirements scope for Harish’s team.
2 | 2019 ITGC | 06/28/19 |  | High | In Progress | 10/18: Pending deliverables from James C – on PTO. Issue with Optics script – Navisite had to rerun. Stock Room access termination for Buyers. Quarterly CR review with Ajay. – Define process for IT Apps User Access. List of gaps and remediation plan generation for PwC. Audit committee meeting 10/28. Develop RCM map for walkthrough, interim and remediation phases.
3 | DE Change Control Management | 09/20/19 | Ops | Med | In Progress | 10/11: Explore deviations through MES again for feasibility and end-to-end tracking. Plan to start with recording DEV data into MES through barcodes and allowing FIT to access data real-time.
4 | Installed Base Termination Project | 10/11/19 | Ops | Med | In Progress | 10/11: Agreement with users on having macro based validation to confirm what is shipped is what is transacted. Working with Prabha to get CDW development complete. 10/18: Prabha sent list of teams in India that use IB. Need to understand usage and explore Salesforce data – Ratna/Anil.

## Slide 19: Week ending : 10/21/19 Lead Name : Anna/Dasaradh
No | Project/Support Issue | Severity | Status | Comments
1 | Oracle SOA cloud provisioning | High | Open | Working on the costing part.
2 | Oracle Fusion Applications | Low | Open | Conducted meeting with Sritama and Raghu on cost rollup issues. Encountered issues .Praveen raised Sr’s Will meet again this week.
3 | Oracle Apps – Price List Custom Solution. | High | Open | - High Level discussions with Greg Wilson. - Will have further discussions on the design with Nitish.
4 | Field Service Integrations | High | Open | - Waiting for the objects confirmation from team.
5 | FTZ | Medium | Open | Started developing the code
6 | FLX003.0 Billing automation | Medium | Open | - Waiting on Kalpana to provide the DB details to start the integration development..